## Slide 1: Class 2Nx2NB Group 322 SPRINT 3
Group members:
Diogo Santo (1212039)
Paulo Moreira (1212044)
Rafael Carolo (1212047)
Ricardo Gonçalves (1221720)
Tassio Gomes (1170065) (BDDAD)

## Slide 2: Sprint planning – Sprint 3
SPRINT BACKLOG | 
Number of stories | 31
Number of bugs | 0
Number of tasks | 31
Number of Management Tasks | 17
Number of team members | Planned: 5 Actual: 5
Total planned estimation vs execution | Planned hours: 253 Executed hours: 253
Planned Start Date: 27-11-2023 Real Start Date: 30-11-2023
Planned Finished Date: 03-01-2024 Real Finish Date: 03-01-2024

## Slide 3: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US LP10 | 30-11-2023 |  |  |  | X | 
US LP11 | 30-11-2023 |  |  |  | X | 

## Slide 4: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US BD24 | 30-11-2023 |  |  |  | X | 
US BD25 | 30-11-2023 |  |  |  | X | 
US BD26 | 30-11-2023 |  |  |  | X | 
US BD27 | 30-11-2023 |  |  |  | X | 
US BD28 | 30-11-2023 |  |  |  | X | 
US BD29 | 30-11-2023 |  |  |  | X | 
US BD30 | 30-11-2023 |  |  |  | X | 
US BD31 | 30-11-2023 |  |  |  | X | 
US BD32 | 30-11-2023 |  |  |  | X | 
US BD33 | 30-11-2023 |  |  |  | X | 
US BD34 | 30-11-2023 |  |  |  | X | 

## Slide 5: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US AC06 | 30-11-2023 |  |  |  | X | 
US AC07 | 30-11-2023 |  |  |  | X | 
US AC08 | 30-11-2023 |  |  |  | X | 
US AC09 | 30-11-2023 |  |  |  | X | 
US AC10 | 30-11-2023 |  |  |  | X | 
US AC11 | 30-11-2023 |  |  |  | X | 
US AC12 | 30-11-2023 |  |  |  | X | 
US AC13 | 30-11-2023 |  |  |  | X | 

## Slide 6: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US FA05 | 30-11-2023 |  |  |  | X | 
US FA06 | 30-11-2023 |  |  |  | X | 
US FA07 | 30-11-2023 |  |  |  | X | 
US FA08 | 30-11-2023 |  |  |  | X | 

## Slide 7: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US EI06 | 30-11-2023 |  |  |  | X | 
US EI07 | 30-11-2023 |  |  |  | X | 
US EI08 | 30-11-2023 |  |  |  | X | 
US EI09 | 30-11-2023 |  |  |  | X | 
US EI10 | 30-11-2023 |  |  |  | X | 
US EI11 | 30-11-2023 |  |  |  | X | 

## Slide 8: Work by team member
Chart: Points / n. tasks
| Diogo Santo | Paulo Moreira | Rafael Carolo | Ricardo Gonçalves | Tassio Gomes
Pontos / tarefas | 7.8 | 8.2 | 8.28 | 8.88 | 5.5

## Slide 9: Work by type
Chart: Componente
| ESINF | ARQCP | BBDAD | LAPR3 | FSIAP
Componente | 5 | 8 | 11 | 3 | 4

## Slide 10: Sprint Burndown Chart

## Slide 11: Sprint Retrospective
Date: 03-01-2024
What went well?
Communication
Tasks organization and inter support
What went wrong?
Sprint workload distribution.
What we’ve learned?
Breakdown tasks into smaller sub-tasks to have ongoing work sooner, with impact on the deliverable.

## Slide 12: Sprint Retrospective
Date: 03-01-2024
Action items:
Close sprint on JIRA.
Submit all documents on each required platform.