## Slide 1: Class 2Nx2NB Group 322 SPRINT 2
Group members:
Diogo Santo (1212039)
Paulo Moreira (1212044)
Rafael Carolo (1212047)
Ricardo Gonçalves (1221720)
Tassio Gomes (1170065) (BDDAD)

## Slide 2: Sprint planning – Sprint 1
SPRINT BACKLOG | 
Number of stories | 35
Number of bugs | 0
Number of tasks | 35
Number of Management Tasks | 16
Number of team members | Planned: 5 Actual: 5
Total planned estimation vs execution | Planned hours: 232 Executed hours: 216
Planned Start Date: 30-10-2023 Real Start Date: 03-11-2023
Planned Finished Date: 26-11-2023 Real Finish Date: 26-11-2023

## Slide 3: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US LP03 | 03-11-2023 |  | X |  |  | 
US LP04 | 03-11-2023 |  |  |  | X | 
US LP05 | 03-11-2023 |  |  |  | X | 
US LP06 | 03-11-2023 |  |  |  | X | 
US LP07 | 03-11-2023 |  |  |  | X | 
US LP08 |  |  |  |  |  | 
US LP09 | 03-11-2023 |  | X |  |  | 

## Slide 4: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US BD11 | 03-11-2023 |  |  |  | X | 
US BD12 | 03-11-2023 |  |  |  | X | 
US BD13 | 03-11-2023 |  |  |  | X | 
US BD14 | 03-11-2023 |  |  |  | X | 
US BD15 | 03-11-2023 |  |  |  | X | 
US BD16 | 03-11-2023 |  |  |  | X | 
US BD17 | 03-11-2023 |  |  |  | X | 
US BD18 | 03-11-2023 |  |  |  | X | 
US BD19 | 03-11-2023 |  |  |  | X | 
US BD20 | 03-11-2023 |  |  |  | X | 
US BD21 | 03-11-2023 |  |  |  | X | 
US BD22 | 03-11-2023 |  |  |  | X | 
US BD23 | 03-11-2023 |  | X |  |  | 

## Slide 5: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US AC01 | 03-11-2023 |  |  |  | X | 
US AC02 | 03-11-2023 |  | X |  |  | 
US AC03 | 03-11-2023 |  |  |  | X | 
US AC04 | 03-11-2023 |  |  |  | X | 
US AC05 | 03-11-2023 |  |  |  | X | 

## Slide 6: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US FA01 | 03-11-2023 |  |  |  | X | 
US FA02 | 03-11-2023 |  |  |  | X | 
US FA03 | 03-11-2023 |  |  |  | X | 
US FA04 | 03-11-2023 |  | X |  |  | 

## Slide 7: Sprint planning
Assignment US | Commited? | Todo | Doing | Testing | Done | Blocked
US EI01 | 03-11-2023 |  |  |  | X | 
US EI02 | 03-11-2023 |  | X |  |  | 
US EI03 | 03-11-2023 |  |  |  | X | 
US EI04 | 03-11-2023 |  | X |  |  | 
US EI05 |  |  |  |  |  | 

## Slide 8: Work by team member
Chart: Points / n. tasks
| Diogo Santo | Paulo Moreira | Rafael Carolo | Ricardo Gonçalves | Tassio Gomes
Pontos / tarefas | 7.16 | 7.28 | 7.44 | 5.86 | 5.5

## Slide 9: Work by type
Chart: Componente
| ESINF | ARQCP | BBDAD | LAPR3 | FSIAP
Componente | 4 | 5 | 13 | 7 | 4

## Slide 10: Sprint Burndown Chart

## Slide 11: Sprint Retrospective
Date: 26-11-2023
What went well?
Communication
Tasks organization and inter support
What went wrong?
Sprint workload distribution. Mainly performed during the last two weeks.
What we’ve learned?
Breakdown tasks into smaller sub-tasks to have ongoing work sooner, with impact on the deliverable.

## Slide 12: Sprint Retrospective
Date: 26-11-2023
Action items:
Set up all the work hours / points before sprint 3 start, on JIRA.
Close sprint on JIRA.
Submit all documents on each required platform.